# Taskly – Task Tracker (MERN Stack)

Project Report – Full Stack Development (ICTAK)

Joshua Antony

19.10.2026

Name of Team Member: Joshua Antony

Institution: Sahrdaya College of Engineering and Technology (Autonomous)

Live application: https://taskly-nu-bay.vercel.app

API: https://taskly-ar85.onrender.com

Source code: https://github.com/joshua225773/taskly

# EXECUTIVE SUMMARY

Taskly is a web application where people register, log in and manage their own to-do tasks. Each user has a private task list that can be reached from any device with a browser. The project was built as a full-stack MERN application: MongoDB Atlas for the database, Express and Node.js for the API, and React (Vite) for the user interface. The application supports registration and login, adding, editing, completing and deleting tasks, paginated task lists, and loading, empty and error states. It is deployed online on Vercel (frontend) and Render (backend), with the database on MongoDB Atlas.

# INTRODUCTION

Many people keep their to-dos in scattered notes, chats and reminders, so tasks are easily forgotten. Simple task managers exist, but many require paid plans or store data in ways users cannot control. Taskly addresses this by providing a small, focused tracker where every user owns a private list of tasks.

The project was developed as the capstone of the ICTAK Full Stack Development course. It applies the core concepts of the course: building a REST API, connecting it to a database, building a single-page React frontend, handling authentication, and deploying the application to the internet. Version control was managed with Git and GitHub.

# OBJECTIVES

- Build a working full-stack web application using the MERN stack.

- Implement secure user registration and login using hashed passwords and JWT tokens.

- Implement full task management (create, read, update, delete, and mark complete) with each user seeing only their own tasks.

- Apply server-side ownership checks and input validation on both frontend and backend.

- Deploy the frontend and backend online and connect them with CORS.

- Use Git and GitHub for version control and project submission.

# SCOPE AND DELIVERABLES

In scope:

- User registration and login with logout

- Add, view (paginated), edit, complete/incomplete and delete tasks

- Each user can access only their own tasks

- Loading, empty and error states, with a Retry option on errors

- Responsive layout for mobile and desktop

- Rate limiting on login and registration

Out of scope (future work): search and filters, task categories, reminders, password reset, email verification, and shared lists.

Deliverables:

- Software Requirements Specification (SRS) document

- Source code on GitHub, with a README containing setup instructions

- Live frontend and backend links

- Screenshots of login, register, tasks (desktop) and mobile view

- This project report

# METHODOLOGY

The project followed a sequential approach: requirements were written first as an SRS with functional requirements, user stories and acceptance criteria. The data model and API contract were designed next, then the backend, then the frontend, then deployment and documentation.

Technologies used:

| Layer | Technology |
| --- | --- |
| Database | MongoDB Atlas with Mongoose models |
| Backend | Node.js, Express, bcryptjs (password hashing), jsonwebtoken (JWT), express-rate-limit |
| Frontend | React 18, Vite, React Router |
| Version control | Git and GitHub |
| Hosting | Render (backend), Vercel (frontend), MongoDB Atlas (database) |

Architecture: The React app runs in the browser and sends HTTP/JSON requests to the Express API. The API uses Mongoose to read and write data in MongoDB Atlas. The browser never talks to the database directly.

Security approach: Passwords are hashed with bcrypt. Protected routes require a JWT in the Authorization header. Each task query includes the logged-in user’s ID, so users cannot access other users’ tasks. Secrets such as the database connection string and JWT secret are stored in environment variables and are not committed to GitHub.

# PROJECT ACTIVITIES

- Requirements: Wrote the SRS, including the problem statement, user roles, functional requirements (FR1 to FR9), user stories US1 to US5, data model, API contract and non-functional requirements.

- Database setup: Created a free MongoDB Atlas cluster and connected it to the application through a connection string stored in an environment file.

- Backend development: Built the Express API with routes for authentication (register, login, current user) and tasks (list, create, update, delete). Added validation, error handling with consistent JSON responses, and CORS configuration.

- Frontend development: Built the React application with Login, Register and Tasks pages, reusable task form and task item components, an authentication context, and an API service module.

- Version control: Initialised a Git repository, excluded environment files and dependencies with a .gitignore file, and pushed the project to GitHub.

- Deployment: Deployed the backend to Render and the frontend to Vercel. Configured the frontend to use the backend URL and the backend to allow requests from the frontend URL.

- Testing: Tested registration, login, adding, editing, completing and deleting tasks, logging out and logging back in, on both the local and live versions.

- Documentation: Wrote the README with setup steps, environment variable documentation, endpoint list and screenshots, and prepared this report.

Challenges and how they were solved:

- Environment configuration: Keeping secrets out of GitHub while allowing the app to run locally and online. This was solved with .env files listed in .gitignore, and .env.example files that show the required variables.

- Cross-origin requests: The live frontend initially could not reach the backend because the browser blocked requests from a different domain. This was fixed by setting the backend’s CLIENT_ORIGIN variable to the frontend’s Vercel address and redeploying.

- Deployment settings: Render and Vercel each needed the correct root folder (server and client) and build settings, since the project is in one repository with two folders.

- Free hosting: The free Render plan may sleep when unused, so the first request can be slow. This is noted in the README.

# RESULTS & FINDINGS

The application works end to end. A new user can register, log in, add tasks, edit them, mark them complete, delete them, log out and log in again, and their tasks remain saved. The API health check responds correctly on the live server, and the frontend connects to the backend.

Requirements met: FR1 to FR8 (all must-have requirements) and user stories US1 to US5. FR9 (search, filters, reminders) was deferred as future work.

Screenshots:

Login page

Login page

Register page

Register page

Tasks page

Tasks page

Mobile view

Mobile view

Limitations:

- The access token is stored in the browser’s localStorage. This is simple but less secure than httpOnly cookies.

- There is no password reset or email verification.

- The free hosting plan may cause slow first loads.

# CONCLUSION

Taskly meets the goals set out in the SRS. It is a working, deployed full-stack application that covers the main parts of the MERN stack and the core concepts of the course. Through this project I learned how to design a REST API, connect it to a cloud database, build a React frontend that talks to the API, handle authentication securely, use environment variables, use Git and GitHub, and deploy an application to the internet.

The main challenge was connecting the separately deployed frontend and backend. Working through the CORS setting and the deployment configuration gave practical experience that will be useful in future projects. The next steps would be adding search and filters, reminders, password reset, and moving the token to httpOnly cookies.

# APPENDIX

- Source code: https://github.com/joshua225773/taskly

- Live application: https://taskly-nu-bay.vercel.app

- Backend API health check: https://taskly-ar85.onrender.com/api/health

- SRS document: included in the GitHub repository as SRS.docx and SRS.md

- Screenshots: included in the screenshots folder of the repository